# Third submission -- 30 September 2026, 11:59pm

What the deadline asks for, and where each piece is.

| Deliverable | Where | State |
| --- | --- | --- |
| Implementation | the repository | done |
| Tests | tests/, 352 of them | done |
| Testing report | docs/testing-report.md | done |
| Revised design | docs/design.md | done -- revision history in §0 |
| Individual reflection | docs/reflection-<name>.md, one each | five still to write |

Supporting documents, not asked for but worth submitting:

| docs/protocol.md | the wire format, all 24 frame types |
| --- | --- |
| docs/threat-model.md | what the encryption does and does not protect |
| docs/demo.md | how to demonstrate it, in the order that makes the point |
| README.md | how to run it |

______________________________________________________________

## The five reflections

This is the only outstanding item, and it cannot be delegated -- a reflection

is a personal account. docs/reflection-template.md

has the prompts and the factual material to draw on.

| Student ID | Name | File | Done |
| --- | --- | --- | --- |
| 1820242075 | Aiuna | docs/reflection-aiuna.md | ☐ |
| 1820242085 | Faiza | docs/reflection-faiza.md | ☐ |
| 1820242086 | Turjo | docs/reflection-turjo.md | ☐ |
| 1820242087 | Aya | docs/reflection-aya.md | ☐ |
| 1820242109 | Keisha | docs/reflection-keisha.md | ☐ |

Two sections of the design report are also still marked

[write this yourselves]: §9.3 (what we would do differently) and §9.4

(individual contributions). §9.4 in particular should be filled in by the

five of you together, not by one person guessing.

______________________________________________________________

## Before submitting

pytest                    # 352 pass
ruff check .              # clean
python -m demo.bench      # reproduces the numbers in the testing report
run.bat fresh             # the application actually starts

[ ] All five reflections written

[ ] design.md §9.3 and §9.4 filled in

[ ] Nothing in any document contradicts any other document

[ ] The demo has been rehearsed once, start to finish

That last one matters more than it sounds. The first run after run.bat fresh

generates two keypairs and a database, which takes a couple of seconds --

fine when you expect it, alarming in front of a room.

______________________________________________________________

## Known gaps, stated rather than hidden

Both are in the documents already; they are collected here so nobody is

surprised by a question.

The cross-internet tunnel has not been run. It needs a tunnelling

client that is not installed on the development machine. What the code is

responsible for has been verified: TLS over a real non-loopback

interface, direct messages and rooms both. docs/demo.md §7 says this in

those words.

Room receipts do not exist. Delivery and read receipts are direct

messages only. A room receipt needs per-member state -- "read by 3 of 5" --

which is a different model rather than a bigger version of this one.